Department Source: Public Works

To: City Council

From: City Manager & Staff

Council Meeting Date: February 5, 2018

Re: Authorizing a Bid Call for the Proposed Construction of the Oakland Gravel Road Sidewalk Project between Blue Ridge Road and Edris Drive

Executive Summary

Authorizing a bid call through the Purchasing division for the proposed construction of a 6-foot wide concrete sidewalk located along the back of curb on the west side of Oakland Gravel Road between Blue Ridge Road and Edris Drive. An Interested Parties (IP) meeting was held on June 14, 2017, and a public hearing was held on September 5, 2017.

Discussion

The City of Columbia is proposing to complete a sidewalk project to fill in a sidewalk gap where there is currently no sidewalk along the west side of Oakland Gravel Road between Blue Ridge Road and Edris Drive. The location map is attached as Exhibit A.

After the September 5, 2017 public hearing, Council directed staff to proceed with final plans and specifications for the sidewalk improvements which include approximately 680 linear feet of 6-foot wide concrete sidewalk along the back of the curb. In order to reduce impact on trees and yards a short retaining wall will be constructed along some of the properties at the back of the sidewalk. Portions of several residential driveways will be reconstructed and one fence will be removed and relocated with this design. Two permanent sidewalk easements and six temporary construction easements from six property owners will be necessary for construction of the project.

The estimated construction cost for the proposed sidewalk project is $143,800, and will be funded by the 0.25% Capital Improvement Sales Tax. Construction is planned for fall of 2018.

Fiscal Impact

Short-Term Impact: The estimated construction cost for the project is $143,800 and will be paid from 0.25% Capital Improvement Sales Tax.

Long-Term Impact: Routine sidewalk maintenance is the responsibility of the adjacent landowners.

Strategic & Comprehensive Plan Impact

[Strategic Plan Impacts:](http://www.gocolumbiamo.com/city-manager/)

Primary Impact: Infrastructure, Secondary Impact: Secondary, Tertiary Impact: Tertiary

[Comprehensive Plan Impacts:](http://www.gocolumbiamo.com/community_development/comprehensive_plan/documents/ColumbiaImagined-FINAL.pdf)

Primary Impact: Infrastructure, Secondary Impact: Mobility, Connectivity, and Accessibility, Tertiary Impact: Livable & Sustainable Communities

Legislative History

|  |  |
| --- | --- |
| Date | Action |
| 09/05/2017  08/07/2017  06/14/2017 | PH33-17 Public Hearing held  R105-17 Setting a public hearing for proposed construction of a six-foot wide sidewalk along the west side of Oakland Gravel Road, between Blue Ridge Road and Edris Drive  Interested Parties meeting |

Suggested Council Action

Authorize a bid call through the Purchasing division for the proposed construction of the Oakland Gravel Road Sidewalk project between Blue Ridge Road and Edris Drive.